# Engineering Contract: Axioms/Framework Feature for 1.1.0_birha.py

Owner: Vijendra Singh
Module: Birha v1.1.0 (Tkinter app)
Purpose: Add an Axioms/Framework system that sits alongside Literal Translation and Grammar flows without regressions.
Non‑Goal: Do not alter the existing Literal Translation/Grammar save logic; new code must be additive and pluggable.

## 0) Context & Scope

- Phase 1 focuses on deriving Axioms during/after Literal Translation for user‑selected verse(s).

- Phase 2 (scaffold only) anticipates a verse‑by‑verse SGGS flow.

Key Ideas - Two metadata flags already exist in assessment data: Framework? (must default to checked) and Explicit? (user‑selectable).
- Categorization rules: Primary when both flags are checked; otherwise Secondary/Tertiary/… until linked to a Primary. - Each verse may create a new Axiom or contribute to one or more existing Axioms.
- Axiom descriptions are maintained on two levels: verse‑specific and axiom‑specific (append/redraft strategy).
- Keywords are maintained per Axiom in four lists: Literal Synonyms, Literal Antonyms, Spiritual Synonyms, Spiritual Antonyms.
- Re‑analysis queueing is required whenever revision numbers in 1.2.1 assessment_data.xlsx overtake what we have stored for Axiom work.

Non-negotiable constraint

- Do not alter any existing functions in 1.1.0_birha.py. Treat them as read-only reference.

- You may only add new functions, dataclasses, constants, and unit tests.

- No renames, no signature changes, no in-place edits, no deleted lines in existing code.

## 1) Data & Files

### 1.1 Assessment Source (existing)

- 1.2.1 assessment_data.xlsx — source of verse text, grammar, Translation, Framework?, Explicit?, and revisions.

### 1.2 New Stores (this feature)

- 1.3.0_axioms.xlsx (preferred) or equivalent JSON/CSV set. Proposed sheets/files:

  - Axioms: axiom_id, axiom_law, created_at, updated_at, status (active/deprecated).

  - AxiomDescriptions: axiom_id, type (verse_specific/axiom_specific), verse_key (nullable), description, revision, updated_at.

  - AxiomContributions: axiom_id, verse_key, category (Primary/Secondary/Tertiary/…), contribution_notes, translation_revision_seen, created_at, updated_at.

  - AxiomKeywords: axiom_id, bucket (LiteralSyn, LiteralAnt, SpiritualSyn, SpiritualAnt), keyword, weight (int), source (generated/edited), updated_at.

  - AxiomWorkqueue (optional JSON): queue/flags to support pause/resume; fields mirror §3.2 and include status booleans and timestamps (analysis_started/completed, reanalysis_started/completed, etc.).

Verse Key format proposal: Bani|Page|VerseNo|TextSetNo|hash(Verse) or reuse stable composite keys already present in assessment data.

## 2) UI Entrypoints (additive)

- Dashboard: add “Axioms (beta)” button opening an Axiom workbench.

- Post‑Save Hooks: after existing Literal Translation + Grammar finalization, show a non‑blocking panel: “Finalize Axiom(s) for this verse”. This panel can also be launched from the Axioms workbench for any verse.

## 3) Sequential Tasks (reviewable & testable in isolation)

Each task ends with concrete Acceptance Criteria and a Test Protocol. Codex CLI can ship one task per PR.

### T1. Enforce Framework Defaults & Category Mapping

Goal: Ensure Framework? defaults to checked for new/edited verse saves; map flags → category.
Deliverables: Utility derive_axiom_category(framework: bool, explicit: bool) -> str returning Primary|Secondary|Tertiary|….
Acceptance Criteria: - New saves where user leaves Framework? untouched result in Framework?=1. - Mapping rules: Framework=1, Explicit=1 → Primary; Framework=1, Explicit=0 → Secondary (extendable to deeper tiers).
- Unit tests for all combinations.

### T2. Axiom Workfile Adapter (R/W)

Goal: Implement a typed adapter for 1.3.0_axioms.xlsx (or JSON/CSV variant).
Deliverables: AxiomsStore, AxiomContribStore, AxiomDescStore, AxiomKeywordsStore classes with get/create/update/query methods.
Acceptance Criteria: - Create file if missing with exact schema (§1.2).
- Round‑trip read/write for 10 sample records per sheet; stable column order; no header drift.

### T3. Axiom Workbench (UI Shell)

Goal: A dedicated window to review per‑verse flags, category, links, and contributions.
Deliverables: Tk window with verse selector, flags, category badge, and “Link/Create Axiom” actions.
Acceptance Criteria: - Can open from Dashboard and from a specific verse context.
- Render category based on T1 util; values editable and persisted.

### T4. Pause/Resume Driver for Axioms

Goal: Provide a pause/resume queue flow similar to ABW; persists progress in AxiomWorkqueue.
Deliverables: start_axiom_driver_for(selection) controller with Next/Prev/Pause.
Acceptance Criteria: - Start/stop preserves queue position; app restarts resume at last item.
- Keyboard/mouse actions do not regress existing ABW driver behavior.

### T5. Sync Scanner & Re‑analysis Queue Builder

Goal: Detect verses eligible for Axiom processing and re‑analysis when assessment revisions advance.
Deliverables: scan_for_axiom_work() building a list: (verse_key, seen_translation_rev, current_translation_rev, is_framework, is_explicit, parent/supporting relations).
Acceptance Criteria: - Any verse with Framework?=1 in source and missing in contributions is added to queue. - If current_translation_rev > seen_translation_rev then verse is marked Reanalysis Required. - If a supporting verse advances, its parent is also enqueued for reanalysis.

### T6. Axiom Catalog CRUD

Goal: Create/search/update Axioms and link verses as contributions.
Deliverables: create_axiom(law_text), find_axioms(query), link_contribution(axiom_id, verse_key, category, notes). Acceptance Criteria: - New Axiom gets unique axiom_id and timestamps.
- A verse can link to multiple Axioms; duplicates prevented.

### T7. Prompt Generator: “Finalize Axiom(s) for this verse)”

Goal: Generate a structured prompt containing literal translation, existing Axiom list, and guidance to either create or link with clear contribution notes.
Deliverables: build_axiom_finalization_prompt(verse_key) returning markdown/plaintext prompt. Acceptance Criteria: - Prompt includes: verse text, translation, grammar highlights (optional), current flags/category, and existing Axiom catalog excerpt.
- Supports: create new, link existing, link multiple.

### T8. Descriptions Engine (Verse‑Specific & Axiom‑Specific)

Goal: Manage two description layers with append/redraft decision logic.
Deliverables: - build_description_prompt(axiom_id, verse_key) including prior verse‑specific descriptions, current axiom‑specific description, and decision instruction (append vs redraft).
- save_description(axiom_id, type, verse_key, text) increments revision when axiom‑specific changes. Acceptance Criteria: - New verse produces a verse‑specific description record.
- Axiom‑specific revision increments when text changes; previous kept for history.

### T9. Keyword Manager (4 Buckets)

Goal: Maintain/update four keyword categories per axiom via prompt‑assisted generation with de‑duplication and cross‑axiom checks.
Deliverables: build_keywords_prompt(axiom_id, bucket); merge_keywords(axiom_id, bucket, list[str]) with stop‑words and min‑length filters.
Acceptance Criteria: - Adds new keywords, rejects duplicates case‑insensitively, supports manual deletes.
- Cross‑axiom density check: warns when keyword appears in >N axioms.

### T10. Non‑Explicit Linking Flow (Secondary → Primary)

Goal: For verses with Explicit?=0, prompt user to link supporting verses that are Primary (or chain until Primary).
Deliverables: UI to search/select supporting verses; store parent/supporting relations.
Acceptance Criteria: - Cannot finalize a Secondary verse without at least one chain to a Primary.
- Parent/supporting links persisted; circular reference detection.

### T11. Export/Import & CSV Bridges

Goal: Allow exporting Axioms/Contributions/Keywords to CSV and re‑importing without schema drift.
Deliverables: export_axioms_csv(dir), import_axioms_csv(dir) with header validation.
Acceptance Criteria: - Round‑trip of a sample dataset yields byte‑for‑byte identical CSV content (ordering preserved where defined).

### T12. Testing Harness

Goal: Provide repeatable tests for stores, scanners, and mappers.
Deliverables: tests/axioms/ with fixtures and minimal Tk adapters (headless). Acceptance Criteria: - All unit tests pass locally; CI script can be added later.

### T13. Final Integration & Regression Guardrails

Goal: Ensure coexistence with existing Literal Translation and Grammar flows.
Deliverables: Smoke tests and a regression checklist. Acceptance Criteria: - No changes to existing save behaviors; flags persisted exactly as before.
- Launching Axioms workbench does not change any state until user confirms saves.
- Large verses (>300 chars) and multi‑verse selections behave consistently.

## 4) Detailed Field Spec (Workqueue & Contributions)

Parent/Main Verse fields (minimum set): - verse_key, translation_text, translation_revision_seen, selected_at, analysis_started/_at, analysis_completed/_at, reanalysis_started/_at, reanalysis_completed/_at, category, linked_axiom_ids (list), contribution_notes.

Supporting Verse (repeatable block per parent): - Same as above + is_supporting_of (parent verse_key).

## 5) UI Copy & Flows (snippets)

- Finalize Axiom(s) for this verse (panel):

  - Left: verse, translation, flags, category.

  - Right: existing Axioms list + search, actions: Create, Link, Link multiple.

  - On Save: write to AxiomContributions; spawn Description prompts (T8), then Keywords prompts (T9).

- Non‑Explicit Assistant: When Explicit?=0, banner suggests linking to supporting Primary verse(s). Button opens selector.

## 6) Definition of Done (Feature‑level)

- All tasks T1–T13 accepted.

- Stores created on demand; no regressions to Literal Translation/Grammar or ABV driver.

- Reanalysis scanner shows accurate diffs versus assessment source.

- At least one end‑to‑end demo: new verse → finalize axiom(s) → descriptions → keywords → export CSV.

## 7) Rollout Plan

- PR1: T1–T2

- PR2: T3–T4

- PR3: T5

- PR4: T6–T8

- PR5: T9–T11

- PR6: T12–T13

## 8) Risks & Mitigations

- Schema drift across CSV/Excel: lock headers, add validators; unit tests.

- Duplicate Axioms: law_text normalization + near‑duplicate search.

- UI coupling: keep workbench additive; no modal takeover of existing flows.

## 9) Notes for Codex CLI

- Keep functions pure where possible; isolate Tk dialogs.

- Prefer pandas for Excel/CSV I/O with explicit column orders.

- Ensure idempotent scans and merges.

## 10) Quick Review Checklist (per PR)

- All Acceptance Criteria met for the task(s).

- No changes to existing save functions beyond allowed hooks.

- Columns and file names match spec.

- Pause/Resume state survives restart.

- Reanalysis queue reflects assessment revisions.

- Keywords de‑duplicate across axioms.

- Unit tests added/updated.