## 0.1.7.4 Axioms_Framework Engineering Contract — Birha V2.0

(Aligned with 0.1.7.2 Axioms Vision Reviewed.txt)

### Purpose

To implement a fully independent Axioms Framework within 1.1.0_birha.py, allowing users to establish, explore, and manage Axioms derived from verses of the Sri Guru Granth Sahib Ji (SGGS). This version adopts a UI-first, additive-only approach — ensuring every milestone is visibly testable before backend logic is introduced.

### 1. Implementation Safeguard — Pre-Axiom Code Freeze

All existing functionality validated in 1.1.0_birha_pre_Axiom.py is declared read-only. Every function, constant, and string in that file must remain untouched — no edits, renames, or refactors. New logic for Axioms must only be additive, even if similar functionality exists. Developers may reference or duplicate old logic but may never modify it in place.

### 2. Implementation Target Clarification

All Axiom-related development shall occur exclusively in 1.1.0_birha.py. 1.1.0_birha_pre_Axiom.py serves as a reference-only baseline for logical consistency and GUI style. Each new function or class must appear under distinct headers of the form:

# === Axioms T<N>: <Task Title> (additive only) ===

### 3. Architectural Overview

- Introduce a new Axioms Dashboard, completely independent of existing Literal Translation and Grammar dashboards.

- Two primary entry modes:

  - User-entered single verse — implemented first.

  - SGGS reading mode, where users can select verses on the fly — implemented later.

- The Dashboard will feature clear navigation, state persistence, and prompt-driven workflows.

### 4. Phase I — UI-First Rollout

Each task delivers an operational and testable UI milestone before logic integration.

| Task | Scope / Description | Acceptance Criteria |
| --- | --- | --- |
| T0 — Axioms Entry Point (Button Injection) | Add an “Axioms (beta)” button to the Welcome Dashboard. Clicking it opens a new AxiomsDashboard window. | Button appears on launch; Axioms window opens without error. |
| T1 — Axioms Dashboard Shell | Create a window with two sub-buttons: “Axiom via Verse Analysis” and “Axiom via SGGS Reading Mode.” | Both buttons visible and clickable; open placeholder frames. |
| T2 — Verse Input Flow | Allow users to enter one verse manually. Show ten related verses (mock data) and ask whether to include consecutive verses. | User can input text → see 10 mock results → toggle “Include consecutive verses.” |
| T3 — Translation Choice Screen | Present two radio options: (a) Use predefined Darpan translation, (b) Perform own literal translation. | Switching between options works; Own Translation opens editable text area. |
| T4 — Prompt Builder Preview | Combine chosen verse(s) + translation into a structured prompt preview for ChatGPT. | “Copy Prompt” and “Save Draft” buttons work; text preview formatted correctly. |
| T5 — Local Draft Save/Load (JSON Mock) | Save prompt drafts locally and reload them later. | Drafts persist across sessions; reopen shows saved data. |
| T6 — Finalize Axiom (Mock) | Add “Create Axiom” and “Link to Existing Axiom” buttons; simulated save confirmation only. | Clicking buttons produces toast/alert confirmation. |
| T7 — SGGS Reading Mode (Stub) | Load mock SGGS data in a scrollable reader view; select a verse to start Axiom flow. | Verse selection pre-fills Verse Input Screen. |

Note: At the end of Phase I, users can navigate through every screen and generate a ready-to-copy Axiom prompt — even before backend integration.

### 5. Phase II — Backend Integration & Logic (T8–T13)

| Task | Scope / Description | Acceptance Criteria |
| --- | --- | --- |
| T8 — Axioms Store Adapter Integration | Connect real data storage using Excel/CSV/JSON schemas (Axioms, Descriptions, Keywords, Workqueue). Ensure additive-only class definitions. | Axioms data persists to new workfiles without breaking existing stores. |
| T9 — Keyword Manager | Implement the four-category keyword structure (Literal Synonyms, Literal Antonyms, Spiritual Synonyms, Spiritual Antonyms). Include validation, normalization, and density control. | Keyword lists auto-update when Axiom descriptions change; overpopulation warnings appear. |
| T10 — Reanalysis & Revision Sync | Compare stored revision numbers against 1.2.1 assessment_data.xlsx. Queue outdated verses for reanalysis. Parent verses always trigger reanalysis if any supporting verse updates. | When any verse revision differs, the dashboard flags reanalysis required. |
| T11 — Axiom Contribution & Linking | Enable users to link selected verses to new or existing Axioms, supporting multiple associations. Maintain two description types: (i) Verse-specific, (ii) Axiom-specific. | Linked data appears correctly in stores; Axiom descriptions merge or regenerate as prompted. |
| T12 — Automated Prompt Generation & Regression Tests | Implement standardized prompt templates for Axiom creation, description updates, and keyword generation. Add headless-safe tests that skip when no display detected. | All prompt generation works; python -m unittest passes in headless environments. |
| T13 — Integration Validation & Final Polishing | Confirm the Axioms Dashboard coexists cleanly with pre-Axiom modules. No regressions in Literal Translation or Grammar flows. | QA checklist passes; version tagged as Birha 1.1.1 (Axioms-enabled). |

### 6. Data Management Requirements

- Main Store: New file 1.3.0_axioms.xlsx with sheets for:

  - Axioms

  - AxiomDescriptions

  - AxiomContributions

  - AxiomKeywords

  - AxiomWorkqueue

- Metadata Fields: Must capture verse key, translation revision, timestamps, category (Primary/Secondary/Tertiary), and Axiom linkage.

- Cross-check Logic: Compare every record’s translation_revision_seen against 1.2.1 assessment_data.xlsx to trigger reanalysis.

### 7. User Interaction Summary

- Launch → “Axioms (beta)” → Axioms Dashboard

- Enter verse or read from SGGS → view 10 suggestions

- Choose consecutive verses → select translation method

- Build and review ChatGPT prompt

- Save draft / Create Axiom / Link to existing one

- Generate and update Axiom-specific description + keywords

- Reanalyze outdated verses as prompted

### 8. File & Version Control

- Each implementation task (T0–T13) will be performed on a separate branch.

- All new code blocks must include header comments with the format:

- # === Axioms T<N>: <Title> (additive only) ===

- Commit message standard:

- [Axioms T<N>] <short description> — additive only; pre-Axiom untouched.

- Each branch must be tested independently and merged only after UI and logic validation.

### 9. Acceptance & QA Checklist

- ✅ Axioms Dashboard operates independently.

- ✅ All UI steps functional before logic integration.

- ✅ Pre-Axiom modules unaffected.

- ✅ Data persistence verified.

- ✅ Reanalysis queue behaves as intended.

- ✅ Headless-safe tests pass.

- ✅ No regressions in existing Literal Translation/Grammar flows.

### 10. Completion Milestone

Implementation will be considered complete when: - The full Axioms Dashboard (both modes) is operational and integrated.
- Users can derive, edit, and store Axioms using real data.
- Revision and keyword logic function correctly.
- The entire pre-Axiom functionality remains intact and stable.